**HackSpace Initial Launch Plan**

|  |  |  |
| --- | --- | --- |
| **Work Description** | **Completion Date** | **Assigned People** |
| **Decision on Domain? To go under UTD or independent , If not able to figure out then choose the easy way and proceed** | **5th Sept 2015** | **Prashant** |
| **Decision on what can be content of website and layout decision** | **6th – 7th Sept 2015** | **Prashant** |
| **Building UI for HackSapce** | **11th Sept 2015** | **Tien and Sunish ,Prashant (help)** |
| **Promotion of Hackspace on Facebook and creating twitter Page** | **13th Sept 2015 ( weekend)** | **George , Ron** |
| **Go to Public (Arrange one meet) Follow up** | **Not sure** | **Tien ( About booking classroom)** |
| **In Case if we go public we need PPT** |  | **Prashant** |
| **We need 2-3 solid idea by this month end** |  | **Prashant, Tien, Sunish, Ron , George** |